## Slide 1: Software Development Methodologies
Agile Development vs. Waterfall Development

## Slide 2: The History of Software Development
The Waterfall Development Strategy is introduced in 1970
During the 1990s, computers began to infiltrate the business industry as never before
Software development became a limiting factor
What was known as the ‘application delivery lag’ predicted a 3-year lead time for an application become practical.
Agile method introduced to accommodate new challenges

## Slide 3: The Waterfall Method
First introduced by Professor Winston W. Royce in 1970
Formalized the progression of steps to the Software Development Life Cycle
5 Steps
  Requirement Analysis
  Design
  Development
  Testing
  Maintenance

## Slide 4: The Agile Method
Spurred by the increasing frustrations centered around the Waterfall method and the inability to alter software needs later in the development process.
Need for more ‘agile’ software development as technological advancements demanded more from software
Branched away from the traditional models who borrowed similar practices to engineering project development

## Slide 5: The Pros and Cons The Waterfall Method
The Pros
Strong organization method good for multiple working groups
Detailed analysis can ensure many scenarios are accounted for
The Cons
Once requirement analysis is complete there shouldn’t be any changes to software needs
Can be a very slow process

## Slide 6: The Pros and Cons The Agile Method
The Pros
Allows for changes to planned software as the project moves forward
Can speed up complex projects and allow for the business to begin seeing benefits before project has been completed
The Cons
Can be difficult for multiple teams to work seamlessly
Estimates can vary greatly from conception of project to completion of project – moving targets are likely